**ACADEMIC YEAR 2020-21 EVEN SEM**

|  |  |
| --- | --- |
| Department | Information Technology |
| Subject | BE Project - BE SEM VIII |

|  |  |
| --- | --- |
| Group No. | 10 |

|  |  |
| --- | --- |
| Project Title | HealthCare Monitoring System using IoT |
| Type | IoT based Project |

**Students Details:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Sr. No.** | **Name of the Student** | **Correspondence Address** | **Email Id** | **Contact No.** | |
| **Resi.** | **Mobile** |
| 1 | Bhushan Narayan Koli | Sai-Sankul,Phase-1,B-1,301,Khadakpada,Kalyan west. | bhushukgce22@gmail.com | 9321874413 |  |
| 2 | Twinkle Gopal Mahajan | SilverNest Society,B-wing, 412,Manpada road,near I con Hospital,Dombivali East | mahajantwinkle99@gmail.com | 7738264433 |  |
| 3 | Keval Sunil Rothe | 395 Shree Sadguru Krupa,bazar peth,vani ali,Badlapur Gaon, Badlapur west | Kevalrothe45@gmail.com | 9503813092 |  |
| 4 | Krishna Khilare | Sunil Niwas building,3rd floor, Room no. 5, Mahatma Phule Road, Dombivali west | Krishnakhilare29@gmail.com | 7506175635 |  |

|  |  |
| --- | --- |
| Instructor/Guide | Prof. Poonam B. Lad |

Project Coordinator Head of Dept.

**Minutes of Project Meeting**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project Work Progress Report** | | **Week No** | **Start Date** | | **End Date** | |
| **3** | **1/3/2021** | | **8/4/2021** | |
|  | | | | | | |
| **Tasks Completed: Showing the appropriate values of ECG sensor, Room Temperature**  **Sensor,Humidity Sensor. We are able to show Graphs and readings on our web portal.** | | | | | | |
|  | | | | | | |
|  | | | | | | |
|  | | | | | | |
|  | | | | | | |
|  | | | | | | |
|  | | | | | | |
|  | | | | | | |
| **Tasks Remaining: We are remaining to change the Pulse Sensor again as the last Pulse sensor started showing Garbage values recently, and is not synching with the project. It got little damaged. Need to buy a new one.** | | | | | | |
|  | | | | | | |
|  | | | | | | |
|  | | | | | | |
|  | | | | | | |
|  | | | | | | |
|  | | | | | | |
| Remarks by Instructor about Progress in the Week | | | | | | |
| * Excellent | * Good | | | * Satisfactory | | * Not Satisfactory |
|  |  | | |  | |  |
| **Next Week Plan: As discussed with the Project Guide on 10/4/21, We want a new Pulse sensor. This would help our project to meet our need. Also the Web portal would be done, as its just a minor website error. We had completed 80% of the Project,So the Next meeting with our guide would held on 17/4/21** | | | | | | |
|  | | | | | | |
|  | | | | | | |
|  | | | | | | |
|  | | | | | | |
|  | | | | | | |
|  | | | | | | |
| **Group Code : 10 Date : 10/4/21 Signature of Guide** | | | | | | |